MEMEX

Personal Knowledge Companion

Full Project Roadmap

Felipe Maia · April 2026

# Project Overview

Memex is a full-stack TypeScript web application that acts as a personal thinking partner. You feed it books and highlights; it surfaces unexpected connections between them and generates thinking prompts that push you to synthesize ideas across domains.

This is not a search engine. The core experience is the system reaching out to you — proactively showing you a connection between a passage in a physics book and something you read in a novel, or asking a question that forces you to reconcile two ideas you had never compared.

## Why this project

- Builds TypeScript end-to-end — directly relevant to your Klauvi work

- Uses the Anthropic API — points toward your long-term ML/AI direction

- Genuinely useful to you as someone reading across many domains

- Grows with you — you can keep adding features over months

- Tells a clear story on your GitHub portfolio

## Tech Stack

| Next.js (App Router) | Full-stack framework | Industry standard for TS full-stack. One codebase for frontend + backend. Vercel deploys it with zero config. |
| --- | --- | --- |
| TypeScript | Language | End-to-end type safety. Directly mirrors Klauvi's stack. |
| Postgres + pgvector | Database | Stores highlights and their vector embeddings. Neon.tech gives you free hosted Postgres with pgvector support. |
| Anthropic API | Intelligence layer | Connection finding, thinking prompt generation. You already know how to use it from the aerospace agent. |
| Tailwind CSS | Styling | Utility-first CSS. Fast to write, looks clean, no config. |
| Vercel | Deployment | One-click deploys from GitHub. Free tier is plenty. |

| Phase 1 | Foundation & Environment Setup | Days 1–2 |
| --- | --- | --- |

## Goal

By the end of Day 2, you should be able to paste a block of Kindle highlights into a script and have them stored in a Postgres database, with the project running locally.

## Day 1 — Project scaffold & database

| Task | Description | Outcome |
| --- | --- | --- |
| 1.1 | Scaffold the Next.js project with TypeScript, Tailwind, and the App Router using create-next-app. Explore the folder structure — understand what app/, components/, and lib/ will be used for. | Project runs on localhost:3000 |
| 1.2 | Create a free Neon.tech account and spin up a Postgres database. Enable the pgvector extension by running CREATE EXTENSION vector; in the Neon SQL editor. | Database live with pgvector |
| 1.3 | Install Drizzle ORM (npm install drizzle-orm drizzle-kit pg). Drizzle is a TypeScript-first ORM — schema is defined in TS, which means full type safety from database to UI. | Drizzle installed |
| 1.4 | Define the database schema: a books table (id, title, author, created_at) and a highlights table (id, book_id, content, page, embedding vector(1536), created_at). | Schema file created |
| 1.5 | Run the migration to create the tables in Neon. Verify in the Neon dashboard that both tables exist. | Tables visible in Neon |

## Day 2 — Data ingestion pipeline

| Task | Description | Outcome |
| --- | --- | --- |
| 2.1 | Create a .env.local file with your Neon DATABASE_URL and Anthropic API key. Add .env.local to .gitignore — never commit secrets. | Env vars configured |
| 2.2 | Write a lib/db.ts file that exports a Drizzle database client using your connection string. This will be imported anywhere you need to query the database. | DB client working |
| 2.3 | Build a script (scripts/ingest.ts) that: takes raw Kindle highlight text as input, parses it into individual highlights, creates a book record, and stores each highlight. | Highlights stored in DB |
| 2.4 | Test with a real book you're reading. Export or manually copy 10–20 highlights and run the script. Query the database to verify the rows are there. | Real highlights in DB |
| 2.5 | Write a simple API route (app/api/books/route.ts) that returns all books as JSON. Call it from the browser to verify the full stack is connected. | API returns data |

## Key concepts to understand in this phase

- TypeScript interfaces vs types — use interfaces for objects, types for unions

- async/await — all database calls are async in Node.js

- Environment variables — why secrets must never be committed to Git

- REST API conventions — GET for reading, POST for writing

| Phase 2 | Intelligence Layer | Days 3–4 |
| --- | --- | --- |

## Goal

This is the most important phase. By the end of Day 4, your system should be able to take two highlights from different books and generate a meaningful insight connecting them, and produce thinking prompts from a single highlight.

## Day 3 — Embeddings & semantic search

| Task | Description | Outcome |
| --- | --- | --- |
| 3.1 | Understand what embeddings are: a way of turning text into a list of numbers (a vector) such that semantically similar texts end up close together in vector space. This is how the system finds non-obvious connections. | Conceptual clarity |
| 3.2 | Call the Anthropic API (or OpenAI embeddings endpoint) to generate a 1536-dimension embedding for a highlight. Log the result — it will be an array of 1536 floats. | First embedding generated |
| 3.3 | Update your ingest script to generate and store an embedding for each highlight when it is added. This is the core data that powers all connection finding. | Embeddings stored in DB |
| 3.4 | Write a lib/search.ts function that takes a highlight's embedding and queries pgvector for the N most semantically similar highlights across ALL books using cosine similarity. | Semantic search working |
| 3.5 | Test it manually: pick one highlight, find its 5 nearest neighbors. Are the results surprising? Sensible? This is your first taste of the system's intelligence. | Search producing results |

## Day 4 — Connection finding & thinking prompts

| Task | Description | Outcome |
| --- | --- | --- |
| 4.1 | Design the connection prompt. This is the most important prompt you will write. Given two highlights from different books, Claude should output: what the connection is, why it is interesting, and what question it raises. | Connection prompt drafted |
| 4.2 | Build a lib/insights.ts module with a generateConnection(highlight1, highlight2) function that calls the Anthropic API and returns a structured connection object. | Connection function working |
| 4.3 | Design the thinking prompt. Given a single highlight, Claude should generate 2–3 questions that push you to go deeper — not comprehension questions, but synthesis questions that connect to other ideas. | Thinking prompt drafted |
| 4.4 | Build a generateThinkingPrompts(highlight) function in the same module. | Prompts function working |
| 4.5 | Create a background job (can be a simple API route for now) that: picks random highlight pairs from different books, generates connections for the top ones, and stores results in a connections table. | Connections being generated |

## On prompt design

Spend real time on your prompts. The difference between a mediocre and excellent Memex is almost entirely in prompt quality. A few principles:

- Be specific about what you want — 'find a connection' is worse than 'identify the underlying principle that both highlights are expressing'

- Ask for structured output — tell Claude to respond in JSON with specific fields

- Give examples in the prompt (few-shot) — show what a good connection looks like

- Iterate — test with 10 real highlight pairs and refine until results feel genuinely interesting

| Phase 3 | User Interface | Day 5 |
| --- | --- | --- |

## Goal

Build three clean screens that make the intelligence layer accessible. Keep the UI simple — the value is in the content, not the design. Tailwind makes this fast.

## The three screens

### Screen 1 — Library

A grid of book cards. Each card shows: cover color (generated from title hash), title, author, number of highlights. Clicking a book opens its highlights list. This screen also has an 'Add Book' button that leads to the ingestion flow.

### Screen 2 — Add Highlights

A simple form: book title, author, and a large textarea where you paste raw Kindle export text. On submit, the API parses the text, stores highlights, generates embeddings, and redirects to the Library. Show a loading state during processing — embedding generation takes a few seconds.

### Screen 3 — Discovery Feed

This is the heart of the product. A card-based feed showing two types of cards:

- Connection cards — two highlight excerpts from different books, with Claude's insight connecting them and a question it raises

- Thinking prompt cards — a single highlight with 2–3 synthesis questions below it

Cards should show the book title and a short excerpt of the highlight. The insight text is the star — give it visual weight. A 'Generate more' button at the bottom triggers fresh connection generation.

## Component structure

- app/page.tsx — Library (default route)

- app/add/page.tsx — Add highlights form

- app/discover/page.tsx — Discovery feed

- components/BookCard.tsx — Individual book card

- components/ConnectionCard.tsx — Connection insight card

- components/ThinkingCard.tsx — Thinking prompt card

- components/LoadingSpinner.tsx — Reusable loading state

| Phase 4 | Deploy & Polish | Days 6–7 |
| --- | --- | --- |

## Goal

Get it live on the internet with a clean README. A deployed project is worth ten times a local one for your portfolio. Anyone should be able to visit the URL and understand what it does.

## Day 6 — Deployment

| Task | Description | Outcome |
| --- | --- | --- |
| 6.1 | Push your repository to GitHub. Make sure .env.local is in .gitignore and no secrets are committed. Check your git history. | Code on GitHub |
| 6.2 | Create a Vercel account and connect your GitHub repo. Vercel auto-detects Next.js and configures the build. Add your environment variables (DATABASE_URL, ANTHROPIC_API_KEY) in the Vercel dashboard. | Project on Vercel |
| 6.3 | Trigger a deployment and watch the build logs. Fix any errors — common issues are missing environment variables, import paths, or Node.js version mismatches. | First deployment live |
| 6.4 | Test every feature in production — add a book, check the library, open the discovery feed. Production often surfaces bugs that don't appear locally. | All features working in prod |

## Day 7 — Polish & README

| Task | Description | Outcome |
| --- | --- | --- |
| 7.1 | Write a README.md. Include: what Memex is (2 sentences), a screenshot of the discovery feed, the tech stack, and how to run it locally. This is the first thing people see on GitHub. | README complete |
| 7.2 | Add error handling — what happens if the Anthropic API fails? What if a user submits an empty form? Handle gracefully with user-facing messages. | Errors handled |
| 7.3 | Add a loading skeleton for the discovery feed — instead of a spinner, show placeholder cards that match the layout. This is a small detail that signals product taste. | Loading states polished |
| 7.4 | Share the URL. Send it to someone. Watch them use it. Note what confuses them. | Project shared |

| Phase 5 | Expansion (Weekends at Klauvi) | Ongoing |
| --- | --- | --- |

## Goal

Once the core is shipped and you're into your Klauvi routine, use weekend time to expand Memex. Each feature below is a self-contained weekend project that adds depth to your portfolio.

## Feature ideas in priority order

### Week 2–3 weekends — Auth & multi-user

- Add NextAuth.js for authentication (GitHub OAuth is simplest)

- Each user gets their own library — adds foreign keys to your schema

- Teaches you session management, middleware, and protected routes

### Week 4–5 weekends — Better ingestion

- Support PDF upload (parse with pdf-parse library)

- Support manual highlight entry line by line (not just Kindle paste)

- Add a 'note' type — free-form thoughts that also get embedded and connected

### Week 6–7 weekends — Chat interface

- Add a chat panel where you can ask questions answered from your highlights

- This is RAG (Retrieval-Augmented Generation) — a core ML engineering pattern

- Use semantic search to find relevant highlights, then pass them as context to Claude

- This brings in feature (a) from your original list — now all three modes exist

### Later — Scheduling & notifications

- Weekly email digest of your best connections from the past week

- 'Resurfacing' — show you a highlight from 30 days ago you might have forgotten

- Teaches you cron jobs, email sending (Resend API), and background processing

# TypeScript Ramp-Up Guide

You have Python and C++ experience. Here is how TypeScript will feel different and what to focus on as you build.

## What will feel familiar

- Types — your C++ type instincts transfer directly. TypeScript is just JavaScript with types.

- Interfaces — like structs in C++, or dataclasses in Python

- Async/await — same as Python's asyncio, just different syntax

- Array methods — map, filter, reduce are your pandas vectorized operations in disguise

## What will feel different

- No main() — Next.js has its own entry points (page.tsx files, route.ts files)

- The module system — import/export instead of Python's import. Every file is a module.

- null vs undefined — JavaScript has both. TypeScript forces you to handle both. Get used to the ? operator.

- React's mental model — UI is a function of state. When state changes, the component re-renders.

## The three TypeScript concepts to nail first

- Interfaces and types — define the shape of your data before writing functions

- Generic types — T in Array<T>. You'll use this constantly with API responses.

- Union types — string | null. This is how TypeScript models 'might not exist'.

## Resources (use sparingly — learn by building)

- TypeScript docs — typescriptlang.org/docs (read the Handbook basics, then stop)

- Next.js docs — nextjs.org/docs (App Router section specifically)

- Drizzle docs — orm.drizzle.team (schema definition and queries)

The most important resource is the Memex codebase itself. When something doesn't work, read the error message carefully — TypeScript errors are verbose but precise.

# Starting at Klauvi

A few principles for making the most of your time at a startup, especially as someone early in their career:

## Week 1 — Read before you write

- Before touching any code, spend time reading the codebase. Understand folder structure, naming conventions, how they handle state, how API routes are organized.

- Read past pull requests — they show how the team thinks about code review and what they care about.

- Ask questions in writing, not just verbally. It shows you're thinking carefully and creates a record.

## Always

- Request code reviews even when not required — this is the fastest way to absorb team patterns

- When you don't understand something, spend 20 minutes trying to figure it out first, then ask

- Ship small things quickly rather than large things slowly — startups value momentum

- The Memex project will make you a better Klauvi engineer — the stacks are very similar

# Timeline Summary

| Period | Focus | Deliverable |
| --- | --- | --- |
| This week (6h/day) | Phases 1–4 · Build and deploy Memex v1 | Live URL + GitHub repo with README |
| Klauvi Week 1 | Read codebase · First tasks · No Memex | Strong first impression at Klauvi |
| Weekends Month 1 | Phase 5 · Auth + better ingestion | Multi-user Memex |
| Weekends Month 2 | Phase 5 · Chat / RAG interface | Full three-mode experience |
| At Yale (Fall) | Deep CS fundamentals · Research access · ML courses | Academic foundation for ML/AI career |

The goal is not to know everything.

The goal is to have shipped something real — and learned by doing it.